**TWO WEEK LOOK-AHEAD**

Watertown Riverfront Park and

Braille Trail Project

**October 27, 2014 – November 7, 2014**

The following are activities you can expect to see over the next two weeks for the Waterfront Riverfront Park and Braille Trail Project:

* In sensory garden; complete bottoms on mishoon boats, install marimba bench, and install sensory garden benches.
* Install new base for relocated street light at Irving Street entrance
* Commence electrical work
* Install benches on overlook deck
* Complete picnic tables installation

Construction Work Schedule:

Sensory Garden under construction

Monday-Thursday, 7AM

to 6:00PM.

Public Access: The

Secondary path along the Charles River is closed for

the duration of the

Mishoon Boats installed

construction project.

Pedestrians can use the sidewalk directly adjacent to Charles

View from riverbank to Irving Street entrance

River Road, and cyclists can use the freshly painted bike lanes

on Charles River Road.

*Questions or concerns about the project should be directed during regular business hours to either DCR Resident Engineer Jay Yuan at (617)212-7359, or DCR Project Manager Rick Corsi at (617) 626-1431.*

Join us on Twitter @MassDCR - Visit <http://mass.gov/dcr>

**dcr-line-trans**